THORX

Dashboard Upgrade — Full Product Plan

Confidential  ·  For Founder Use Only

July 2026

# Table of Contents

- 1.   Executive Summary

- 2.   Feature 1 — THORX Founder Profit Ledger

- 3.   Feature 2 — Advanced System Health Engine

- 4.   Feature 3 — Financial Integrity & Real-Money Separation

- 5.   Feature 4 — New Dashboard Summary Cards (×7)

- 6.   Schema Changes Summary

- 7.   New API Endpoints

- 8.   Build Sequence & Dependencies

- 9.   Risks & Considerations

# 1. Executive Summary

THORX currently operates with a shared bank account where user earnings and platform profit coexist. The dashboard shows aggregate financial metrics without distinguishing real bank-backed money from manually credited balances. The System Health card is hardcoded at 99.9% and does not reflect any real operational signal. This document is the complete engineering and product plan to fix all of these gaps.

Four features are planned. They are independent enough to build in sequence, but are designed to feed each other — the Financial Integrity system, for example, provides clean data that feeds accurate numbers into the Profit Ledger and the System Health engine.

| Feature | Core Problem Solved | Complexity |
| --- | --- | --- |
| 1 — Founder Profit Ledger | Owner cannot safely know how much to withdraw from the THORX bank account without touching user funds | Medium |
| 2 — Advanced System Health | Health card is hardcoded — zero real operational visibility across the platform | High |
| 3 — Financial Integrity | Manual credits inflate financial metrics — real money is indistinguishable from adjustments | Medium |
| 4 — New Dashboard Cards ×7 | Dashboard lacks operational, growth, risk, and financial depth | Low–Medium |

# 2. Feature 1 — THORX Founder Profit Ledger

## 2.1  The Problem

THORX uses a single shared bank account. User earnings (money owed to users) and platform fees (THORX's revenue) sit in the same pool. When the founder transfers money to their personal account, there is currently no system that tracks whether that amount is within earned profit or exceeds it.

If the founder withdraws more than earned profit, user funds are silently consumed. If the founder withdraws less, their own money sits idle. Neither scenario is visible in the current dashboard.

## 2.2  Technique — Double-Entry Profit Ledger

The ledger tracks two independent money streams and derives the safe-to-withdraw balance by comparing them. This is the only mathematically sound way to manage a shared-pool account.

| Stream | Source | Calculation |
| --- | --- | --- |
| Profit IN | withdrawals table — fee column | SUM(fee) WHERE status = 'processed' — this data already exists for every withdrawal ever processed |
| Profit OUT | founder_withdrawals table (new) | SUM(amount) — logged by the founder each time they transfer from THORX bank to their personal account |
| Safe to Withdraw | Derived (live) | Profit IN − Profit OUT = how much of the THORX bank account is legitimately yours to take out |

## 2.3  How It Works in Practice

- The SYSTEM_FEE (currently 10%) is already applied on every processed user withdrawal and stored in withdrawals.fee — this historical data already exists and is complete.

- Every time the founder wires money from the THORX bank account to their personal account, they log it in the team portal: Amount + Date + Bank Reference (optional).

- The profit card immediately recalculates. Safe to Withdraw = Total Fees Collected − Total Personal Withdrawals.

- If the founder has withdrawn MORE than earned, the card shows a red OVER-WITHDRAWN warning with the exact excess figure.

- If under-withdrawn, the card shows the remaining withdrawable amount in green.

- No bank API is needed. The founder is the only person doing these transfers, so manual logging is accurate and sufficient.

## 2.4  Dashboard Card — Fields

| Field | Description | Scope |
| --- | --- | --- |
| Total Profit Earned | All SYSTEM_FEE collected from every processed user withdrawal | All time |
| This Month Profit Earned | Same, filtered to current calendar month | Current month |
| Total Withdrawn to Personal | Sum of all logged founder personal transfers | All time |
| This Month Withdrawn | Same, filtered to current calendar month | Current month |
| Safe to Withdraw Now | Profit Earned − Already Withdrawn (the action number) | All time |
| Monthly Balance | This Month Profit − This Month Withdrawn | Current month |
| Status Indicator | GREEN if under-withdrawn · RED + excess amount if over | Live |
| Current Fee Rate | SYSTEM_FEE % pulled live from system_config | Live |

## 2.5  Log Withdrawal Flow

- A 'Log Personal Withdrawal' button sits on the card — visible ONLY to the founder role. All other roles cannot see it.

- Modal form: Amount (PKR) · Date of Transfer · Bank Reference or Note (optional).

- On submit: record inserted into founder_withdrawals, profit summary recalculates instantly.

- The card shows the last 6 personal withdrawals inline. A 'View Full History' link opens the complete log.

## 2.6  Monthly Use Case Example

At the end of each month the founder opens this card:

This Month Profit Earned:    PKR 42,000

This Month Withdrawn:        PKR 38,000

Monthly Balance:             PKR  4,000  ✓  Safe to withdraw

The founder safely transfers PKR 4,000 more from THORX bank to personal bank, logs it with the transaction reference, and the card resets cleanly for next month.

## 2.7  Schema — founder_withdrawals (new table)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Auto-generated |
| amount | DECIMAL(12,2) | Amount transferred to personal account in PKR |
| withdrawal_date | DATE | Date of the actual bank wire (not the log date) |
| description | TEXT nullable | Bank reference, transaction ID, or note |
| created_by | UUID → users.id | Always the founder's user ID — enforced server-side |
| created_at | TIMESTAMP | When this log entry was created |

# 3. Feature 2 — Advanced System Health Engine

## 3.1  Current State

AdminDashboard.tsx line 65: value hardcoded as '99.9%'. No real signals are computed. No trending exists. No alerts fire. This is the single largest operational blind spot — problems across the entire platform are completely invisible.

## 3.2  Architecture Overview

The health engine computes a composite 0–100 score from five independently scored dimensions. Each dimension has its own weight, its own set of sub-signals sourced from real database tables, and its own score formula. The composite score, all dimension scores, and a human-readable root-cause explanation are stored as snapshots every hour by an automated cron job. The card reads the latest snapshot.

### Dimension 1 — Financial Health   (Weight: 25%)

| Sub-Signal | Data Source | Scoring Logic |
| --- | --- | --- |
| Withdrawal success rate | withdrawals (last 7 days) | processed ÷ total × 100 → 100pts if ≥ 95%; linear drop below; 0pts if < 50% |
| Pending backlog age | withdrawals WHERE status=pending | 0 overdue = 100pts; any > 48h = −20pts each; any > 72h = −40pts each |
| Fee collection integrity | withdrawals.fee (last 30 days) | Count processed withdrawals with fee=0 (should never happen); each = penalty |
| Unverified credit ratio | earnings WHERE type=admin_credit | Unverified PKR ÷ total user balances; > 10% exposure = heavy penalty |

### Dimension 2 — Operational Health   (Weight: 25%)

| Sub-Signal | Data Source | Scoring Logic |
| --- | --- | --- |
| Database response latency | Live pg ping at health-check time | < 30ms = 100; 30–100ms = 80; 100–300ms = 50; > 300ms = 0 |
| Connection pool utilisation | pg pool: idle ÷ max connections | < 60% used = 100pts; > 90% used = 0pts |
| Server error rate | error_events table (last 15 minutes) | 0 errors = 100pts; any 5xx = −10pts each; > 5 errors = 0pts for this signal |
| Failed authentication rate | audit_logs — FAILED_LOGIN (last 1 hour) | < 2% of attempts = 100pts; > 10% = 0pts (potential brute-force signal) |

### Dimension 3 — User & Growth Health   (Weight: 20%)

| Sub-Signal | Data Source | Scoring Logic |
| --- | --- | --- |
| 7-day active user rate | users.last_active (if tracked) or earnings last 7d | Active users ÷ total users; < 15% = 0pts; > 40% = 100pts |
| Registration growth trend | users.created_at — this week vs last week | Growing = 100; flat (±5%) = 70; declining = linear drop to 0 |
| Task completion rate | earnings WHERE type=task_completion (last 7d) | Completions ÷ total eligible users; tracked week-over-week |
| Churn signal | Users with no activity in 30+ days as % of total | < 20% dormant = 100pts; > 50% dormant = 0pts |

### Dimension 4 — Risk & Integrity Health   (Weight: 20%)

| Sub-Signal | Data Source | Scoring Logic |
| --- | --- | --- |
| Flagged user ratio | risk_cases WHERE status IN (Open, Investigating) | Flagged ÷ total users; 0% = 100pts; > 5% = 0pts |
| Critical case presence | risk_cases WHERE severity = Critical | 0 critical = 100pts; each critical case = −25pts; ≥ 4 = 0pts |
| High-risk score cluster | risk_cases.risk_score distribution | % of users with score > 50; > 10% = heavy penalty |
| Manual credit frequency | earnings WHERE type=admin_credit (last 7 days) | Spike vs 30-day average; > 2× average = flag → score penalty |

### Dimension 5 — Platform Integrity Health   (Weight: 10%)

| Sub-Signal | Data Source | Scoring Logic |
| --- | --- | --- |
| Founder ledger status | founder_withdrawals vs withdrawals.fee | Over-withdrawn = 0pts for this signal; under-withdrawn = 100pts |
| Config tampering signal | system_config.updated_at — recent changes | Unexpected config change outside normal hours → flag |
| Team activity normalcy | audit_logs — action count vs rolling 7d average | Complete team silence > 24h OR unusual spike = penalty |

## 3.3  Root Cause & Reason Engine

After each score calculation, the engine identifies the top 3 worst-performing sub-signals and auto-generates a plain-English explanation stored in health_snapshots.top_reason. This text appears directly on the card. Examples:

Score: 68  ▼ −11 vs yesterday

Main issue: 5 withdrawal requests have been pending for over 48 hours — financial health dropped to 54/100.

Also: 2 new Critical risk cases opened today — risk health at 50/100.

Score: 93  ▲ +7 vs yesterday

Recovery: All pending withdrawals cleared — backlog normalised. Financial health recovered to 96/100.

## 3.4  Anomaly Detection Layer

Beyond the hourly cron, the engine also has a real-time anomaly detector that fires on specific triggers — not waiting for the next hourly snapshot:

- Any 5xx error spike (> 3 errors in 5 minutes) → immediate health recalculation + team portal alert

- Any new Critical risk case created → immediate health recalculation

- Withdrawal backlog crosses 48h threshold → immediate recalculation

- Founder ledger becomes over-withdrawn → immediate recalculation + red banner on dashboard

## 3.5  Full Health Report Panel

Clicking the card opens a full-screen panel with:

- 24-hour composite score trend chart (line chart, one point per hour)

- Five dimension score bars — current value and 24h delta for each

- All sub-signal values in a table — green/amber/red per signal

- Last 10 hourly snapshots with top_reason for each

- 'Recalculate Now' button — on-demand snapshot outside the hourly cron

## 3.6  New Schema Tables

| Table | Column | Type | Purpose |
| --- | --- | --- | --- |
| health_snapshots | id | UUID | Snapshot identifier |
|  | overall_score | DECIMAL(5,2) | Composite 0–100 score |
|  | financial_score | DECIMAL(5,2) | Dimension 1 sub-score |
|  | operational_score | DECIMAL(5,2) | Dimension 2 sub-score |
|  | user_health_score | DECIMAL(5,2) | Dimension 3 sub-score |
|  | risk_score | DECIMAL(5,2) | Dimension 4 sub-score |
|  | integrity_score | DECIMAL(5,2) | Dimension 5 sub-score |
|  | signals_json | JSONB | Full breakdown of every sub-signal raw value |
|  | top_reason | TEXT | Auto-generated plain-English explanation |
|  | delta_1h | DECIMAL(5,2) | Score change vs 1 hour ago |
|  | delta_24h | DECIMAL(5,2) | Score change vs 24 hours ago |
|  | recorded_at | TIMESTAMP | Snapshot time |
| error_events | id | UUID | Error record identifier |
|  | route | TEXT | API route that produced the error |
|  | status | INTEGER | HTTP status code (e.g. 500, 502) |
|  | message | TEXT | Error message or stack summary |
|  | occurred_at | TIMESTAMP | When the error occurred |

# 4. Feature 3 — Financial Integrity & Real-Money Separation

## 4.1  The Problem in Detail

When a team member credits a user balance, the amount is added to users.totalEarnings and users.availableBalance. These are the same fields that organic earnings populate. Dashboard financial totals therefore include money that was never deposited into the THORX bank account.

Concrete example: A user claims PKR 5 lakh in earnings. A team member, without proper investigation, credits PKR 5 lakh. That PKR 5 lakh is now reflected in Total Platform Earnings, Total User Balances, and any financial health metric — but the THORX bank account received nothing. The platform cannot actually pay it out.

## 4.2  The Fix — Verified vs Unverified Credits

The earnings table already has a type column with 'admin_credit' as an existing value. No schema migration is required. The fix is to introduce a second credit type and to update the team-member credit UI to require intent selection.

| Transaction Type | When Used | Counts in Real Financial Totals? |
| --- | --- | --- |
| organic (existing types: task, referral, ad_view…) | User earned it through normal platform activity | Yes — always real |
| verified_deposit (new value in existing type column) | Team member has seen the bank transfer receipt and confirmed the real deposit | Yes — backed by a real bank transaction |
| admin_credit (existing) | Manual adjustment, dispute resolution, goodwill credit, error correction | No — quarantined from financial totals |

## 4.3  Updated Credit Flow

When a team member opens the credit modal (POST /api/admin/users/:userId/adjust-balance), they now see a required 'Credit Reason' selector before proceeding:

- Verified Bank Deposit — I have confirmed a real transfer arrived in the THORX bank account → stored as type: verified_deposit

- Manual Adjustment — Dispute resolution, correction, or goodwill → stored as type: admin_credit

The backend enforces this — a missing or invalid type now rejects the request. Only the founder role can later reclassify an admin_credit to verified_deposit after independent review.

## 4.4  Dashboard Financial Cards — Default Behaviour

All financial summary cards default to 'Real Funds' mode — only counting organic + verified_deposit earnings. A small 'All Records' toggle lets admins see the full picture including adjustments. The toggle state is shown clearly so no one confuses the two views.

## 4.5  Reconciliation Panel

A new Reconciliation tab in the Leaderboard or a dedicated admin panel shows the complete financial picture:

| Row | Calculation | What It Means |
| --- | --- | --- |
| Total in User Balances | SUM(availableBalance) FROM users | What all users collectively believe they can withdraw |
| Real Earnings Backing | SUM(amount) FROM earnings WHERE type IN ('organic', 'verified_deposit') | What's actually backed by money that entered the THORX bank account |
| Unverified Credit Exposure | Row 1 − Row 2 | The financial gap — what THORX could not actually pay out today |
| Pending Withdrawal Liability | SUM(amount) FROM withdrawals WHERE status = 'pending' | Immediate outflow obligation already approved |
| Net Platform Liquidity | Real Earnings Backing − Pending Withdrawal Liability | Free real money remaining after all pending obligations |

A drill-down list shows every admin_credit entry: who gave it, to whom, when, stated reason, and a 'Mark as Verified Deposit' action (founder-only).

# 5. Feature 4 — New Dashboard Summary Cards (×7)

Seven cards are planned. All use existing data sources. Two depend on Feature 3 being live first for accurate numbers.

## Card 1 — THORX Founder Profit

See Feature 1 (Section 2) for full specification. Compact version on the main dashboard showing: This Month Profit · Safe to Withdraw Now · Status. Clicking opens the full ledger panel. Visible ONLY to the founder role.

## Card 2 — System Health

See Feature 2 (Section 3) for full specification. Shows: Score (0–100) · Trend arrow + delta vs 24h ago · One-line root-cause reason. Clicking opens the full Health Report panel.

## Card 3 — Pending Withdrawal Liability

- What it shows: Total PKR in approved-but-unpaid withdrawal requests — the platform's immediate cash obligation.

- Data: SUM(amount) FROM withdrawals WHERE status = 'pending'

- Sub-label: number of pending requests + age of oldest request (e.g. '12 requests · oldest 2 days ago')

- Colour: green if PKR 0 pending · amber if > PKR 50,000 or any request > 24h · red if any request > 48h

- No schema change required.

## Card 4 — Unverified Credit Exposure

- What it shows: Total PKR credited manually by team members that is not backed by a real bank deposit.

- Data: SUM(amount) FROM earnings WHERE type = 'admin_credit'

- Sub-label: count of unverified credits this month + the team member who issued the most.

- Colour: green if 0 · amber if > PKR 10,000 · red if > PKR 100,000 or exceeds a configurable threshold.

- Depends on Feature 3 being live. Without Feature 3, all credits are admin_credit and the number is misleading.

## Card 5 — User Growth Rate

- What it shows: Week-over-week new registration trend — whether the platform is growing, flat, or shrinking.

- Data: COUNT(*) WHERE created_at >= 7 days ago  vs  prior 7 days.

- Shows: This Week count · Last Week count · % change with direction arrow.

- Colour: green if growing > 5% · amber if ±5% flat · red if declining.

- No schema change required.

## Card 6 — Referral Network Depth

- What it shows: Health of the referral network — how deep and active the L1/L2 structure is.

- Data: total active L1 referrals (last 30d) + total L2 referrals (last 30d) from commission_logs and users.

- Shows: Total L1 · Total L2 · Network Ratio (L2 ÷ L1 — higher means deeper, healthier network).

- Sub-label: 'Growing' / 'Flat' / 'Contracting' based on week-over-week comparison.

- No schema change required.

## Card 7 — Team Activity Pulse

- What it shows: How actively team members are managing the platform — useful for spotting when oversight drops off.

- Data: COUNT(*) FROM audit_logs WHERE created_at >= 24h ago  +  7-day rolling average.

- Shows: Actions in last 24h · 7-day average · Most active team member by action count.

- Colour: green if at or above average · amber if < 50% of average · red if zero actions in 48h.

- No schema change required.

| Card | New Schema? | Data Source | Depends On | Complexity |
| --- | --- | --- | --- | --- |
| 1 — Founder Profit | Yes (founder_withdrawals) | withdrawals.fee + founder_withdrawals | Nothing | Medium |
| 2 — System Health | Yes (health_snapshots, error_events) | Multi-source composite | Nothing | High |
| 3 — Pending Withdrawal | No | withdrawals table | Nothing | Low |
| 4 — Unverified Credits | No | earnings.type column | Feature 3 | Low |
| 5 — User Growth Rate | No | users.created_at | Nothing | Low |
| 6 — Network Depth | No | commission_logs + users | Nothing | Low |
| 7 — Team Activity Pulse | No | audit_logs | Nothing | Low |

# 6. Schema Changes Summary

Only two entirely new tables are required. One existing column gets a new allowed value. All other features use existing tables and columns with no structural changes.

| Table / Column | Change Type | Feature | Notes |
| --- | --- | --- | --- |
| founder_withdrawals | New table | Feature 1 | 6 columns — see Section 2.7 |
| health_snapshots | New table | Feature 2 | 12 columns — see Section 3.6 |
| error_events | New table | Feature 2 | 5 columns — see Section 3.6 |
| earnings.type | New allowed value | Feature 3 | Add 'verified_deposit' as valid type — no migration, no structural change |
| withdrawals, users, etc. | No change | All features | Existing tables read-only for new features |

# 7. New API Endpoints

| Method + Route | Feature | What It Returns / Does |
| --- | --- | --- |
| GET /api/admin/founder/profit-summary | Feature 1 | All-time profit IN, profit OUT, safe-to-withdraw, monthly breakdown, current fee % |
| POST /api/admin/founder/withdrawals | Feature 1 | Log a new personal bank transfer (founder role only) |
| GET /api/admin/founder/withdrawals | Feature 1 | Full list of logged personal withdrawals (paginated) |
| GET /api/admin/system-health | Feature 2 | Latest health snapshot: composite score, 5 dimension scores, top_reason, delta_24h |
| GET /api/admin/system-health/history | Feature 2 | Last 24 hourly snapshots for trend chart |
| POST /api/admin/system-health/recalculate | Feature 2 | Trigger an on-demand health recalculation (founder/admin only) |
| GET /api/admin/reconciliation | Feature 3 | User balance totals, real-money backing, unverified exposure, net liquidity |
| GET /api/team/metrics (extended) | All | Adds: pendingWithdrawalTotal, unverifiedCreditTotal, userGrowthRate, networkDepth, teamActivity24h to existing response |

# 8. Build Sequence & Dependencies

Financial Integrity should be built first. It is the data foundation that all financial cards depend on for accuracy. Without it, cards 3 and 4 show inflated or misleading numbers.

| Phase | Build | Depends On | Estimated Effort |
| --- | --- | --- | --- |
| Phase 1 | Financial Integrity — verified_deposit type, updated credit UI, reconciliation endpoint and panel | Nothing | 1–2 days |
| Phase 2 | Cards 3, 5, 6, 7 — Pending Withdrawals, User Growth, Network Depth, Team Activity (all low complexity, existing data) | Phase 1 for clean numbers | 1 day |
| Phase 3 | Card 4 — Unverified Credit Exposure card | Phase 1 (type system must be live) | Half day |
| Phase 4 | Feature 1 — Founder Profit Ledger (schema, endpoints, card, log modal, history) | Phase 1 for clean profit figures | 1–2 days |
| Phase 5 | Feature 2 — System Health Engine (schema, composite scorer, cron, anomaly detector, reason engine, card + report panel) | Phase 1 feeds integrity signal | 2–3 days |

# 9. Risks & Considerations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Historic admin_credit records (before Feature 3) are all untagged — some were real deposits, some were adjustments | High — Unverified Credit Exposure card will overstate the risk until they are reviewed | On Feature 3 launch, show a one-time founder-only reconciliation task listing all historic credits with a reclassify action. Set a 30-day review window. |
| Founder forgets to log a personal bank withdrawal | Moderate — Safe to Withdraw figure becomes stale and over-optimistic | Dashboard shows 'Last logged: X days ago' warning on the Profit card. If last log > 14 days, card shows amber caution. |
| Health snapshot cron fails silently | Low — card shows stale data without alerting anyone | Every card load checks snapshot age. If latest snapshot > 90 minutes old, card shows 'Data Stale — last calculated Xh ago' instead of the score. |
| Team members choose 'Verified Deposit' for credits that are not real deposits (to avoid audit visibility) | High — defeats the entire Financial Integrity system | Only the founder can reclassify admin_credit to verified_deposit after creation. At creation time, the team member's choice is irreversible from their end. The audit_logs table records every credit with the actor's ID and their stated intent. |
| System Health score fluctuates too aggressively and loses meaning | Medium — founders stop trusting the card | All signal weights and thresholds stored in system_config and tunable by founder. A 30-minute rolling average option can smooth out short spikes. The signals_json in each snapshot allows post-hoc debugging. |

THORX Platform  ·  Dashboard Upgrade — Full Product Plan  ·  Confidential  ·  July 2026